A2R ELA — PSSA Grade Selector Feature

Implementation Checkpoint Document  (Updated)

Date: July 2026  |  Project: A2R ELA (React Native + Firebase)

# 1. Goal Summary

Allow students to select their Grade and Domain (Area) on the Exam Prep screen, and generate fresh PSSA-style practice questions from the backend using grade-specific content stored in Firestore.

After this feature is complete:

- Student opens Exam Prep screen

- Selects Grade (e.g. Grade 3 or Grade 4) from a dropdown

- Selects Domain/Area (e.g. Reading Fiction, Vocabulary, Poetry) from a dropdown

- Presses Continue

- Backend generates fresh PSSA questions using grade-specific PDF content from Firestore

- Student navigates to Practice Session screen with generated questions

# 2. Overall Progress

| # | File | Type | Status |
| --- | --- | --- | --- |
| 1 | pssa/seed_content.py | NEW — one-time script | ✅ DONE |
| 2 | pssa/content_service.py | NEW | ✅ DONE |
| 3 | pssa/pssa_routes.py | MODIFY | ✅ DONE |
| 4 | llm/prompts.py | MODIFY | ⏳ PENDING |
| 5 | repositories/ExamRepository.ts | MODIFY | ⏳ PENDING |
| 6 | ExamPrep/hooks/useExamPrep.ts | MODIFY | ⏳ PENDING |
| 7 | ExamPrep/ExamPrepScreen.tsx | MODIFY | ⏳ PENDING |

# 3. Completed Steps

## Step 1 — pssa/seed_content.py  (NEW — one-time script)

Inserts Grade 3 and Grade 4 PSSA content into Firestore pssa_content collection. Run once manually from terminal before deploying.

What it does:

- GRADE_3_CONTENT — full content extracted from 3rd_grade_ELA_PSSA_question.pdf

- GRADE_4_CONTENT — content from existing hardcoded PDF_CONTEXT in prompts.py

- _seed_grade(grade, content) — writes to Firestore, safe to re-run (overwrites)

- Future grades: add GRADE_X_CONTENT string + one _seed_grade() call — no other code changes needed

How to run:

  - cd backend/functions

  - python pssa/seed_content.py

## Step 2 — pssa/content_service.py  (NEW)

Fetches grade-specific content from Firestore with in-memory caching. Firestore is only hit once per grade per Firebase Function instance.

What it does:

- get_content(grade) → str  — validates grade, checks cache, fetches Firestore if miss

- _cache dict — in-memory store, resets on cold start (acceptable for Firebase Functions)

- clear_cache() — utility for tests

- get_cached_grades() — debug helper

- Raises clear ValueError if grade not in Firestore (tells you to run seed_content.py)

## Step 3 — pssa/pssa_routes.py  (MODIFIED)

Updated generate_pssa_questions and evaluate_pssa_writing endpoints to accept and validate a grade parameter.

What changed:

- grade added to request body — default "4" so existing calls do not break

- settings.is_valid_grade(grade) validation added

- content_service.get_content(grade) called to fetch Firestore content

- grade + grade_content passed to pssa_prompts.get_question_generation_prompt()

- evaluate_pssa_writing also accepts grade for grade-appropriate feedback

- All new lines marked with  # ← NEW  comments

# 4. Remaining Steps

## Step 4 — llm/prompts.py  (MODIFY)  ⏳ NEXT

Remove hardcoded Grade 4 PDF_CONTEXT string. Accept grade and grade_content as parameters in get_question_generation_prompt().

What to change:

- Remove PDF_CONTEXT class-level hardcoded string

- Add grade: str and grade_content: str parameters to get_question_generation_prompt()

- Replace "Grade 4" hardcoded references with f"Grade {grade}"

- Inject grade_content into the prompt instead of PDF_CONTEXT

- get_writing_evaluation_prompt() — add grade param for grade-appropriate scoring language

## Step 5 — repositories/ExamRepository.ts  (MODIFY — currently empty)

Add API call to generate PSSA practice questions. This file is completely empty right now.

What to add:

- generatePssaQuestions(grade, domain, difficulty, count) async method

- POST /generate_pssa_questions with Firebase auth token in Authorization header

- Returns typed question set response

- Error handling with Result wrapper (matching existing pattern in EssayRepository)

## Step 6 — screens/ExamPrep/hooks/useExamPrep.ts  (MODIFY)

Replace 100% mock data with real state management and API integration via ExamRepository.

What to change:

- Remove all MOCK_DATA constants and MOCK_SECTIONS_BY_TAB

- Add selectedGrade state (default: "4")

- Add selectedDomain state (default: "reading_fiction")

- Add onGradeChange and onDomainChange handlers

- Add onContinue handler — calls ExamRepository.generatePssaQuestions()

- Add isGenerating boolean loading state

- Add generatedQuestions state to hold LLM response

## Step 7 — screens/ExamPrep/ExamPrepScreen.tsx  (MODIFY)

Replace hardcoded "Your Progress" section with Grade + Domain selector UI.

What to change:

- Remove ExamSectionRow list and "Your Progress" heading

- Remove ExamProgressCard (hardcoded progress no longer relevant)

- Add Grade selector — reuse StateSelectorSheet component from Essay flow

- Add Domain selector — inline cards/chips matching backend valid_domains

- Continue button shows loading spinner while isGenerating is true

- On success — navigate to PracticeSessionScreen passing generated questions

# 5. End-to-End Flow (unchanged)

- Student selects Grade + Domain on ExamPrepScreen

- Presses Continue → useExamPrep calls ExamRepository.generatePssaQuestions(grade, domain, "medium", 10)

- ExamRepository hits POST /generate_pssa_questions

- pssa_routes.py validates grade → calls content_service.get_content(grade)

- content_service: cache hit → return instantly | cache miss → fetch Firestore pssa_content/grade_{N}

- prompts.py builds prompt with injected grade + grade_content

- Groq LLM generates fresh passage + questions

- Response → frontend → navigate to PracticeSessionScreen

# 6. Out of Scope (This Sprint)

- Grade 5+ content — Firestore ready but PDFs not available yet

- Progress tracking per grade — separate feature

- Difficulty selector on UI — hardcoded to "medium" for now

- Question count selector on UI — hardcoded to 10 for now

- Tabs (PSSA ELA / Placeholder Exam) — keeping as-is for now

A2R ELA  |  PSSA Grade Selector Checkpoint v2  |  July 2026  |  3 of 7 steps complete